## Slide 1: PERSONAL VOCABULARY APPLICATION

## Slide 2: TABLE OF CONTENTS
Why Personal Vocabulary?
Application requirements
Technologies
Project plan
Application overview
Show case

## Slide 3: WHY PERSONAL VOCABULARY?
Because:
It’s useful
It’s interesting
We can

## Slide 4: MAIN REQUIREMENTS
A multi-user web app
One account – many vocabularies
Two types of vocabulary: linguistic or explanatory
Synonyms
User options:
  Add a new word
  Update an existing word
  View all words
  View details for a specific word

## Slide 5: FEATURES

## Slide 6: CHOSEN TECHNOLOGIES
FRONT-END
HTML
CSS
JavaScript
jQuery
BACK-END
Java 7
JSP
Framework: Spring Framework
Database: MySQL
Web container: Apache Tomcat
Tools: Eclipse, Maven, GIT

## Slide 7: PROJECT PLAN
Time-frames: April 21 – June 17 2015
Involved in the project:
  Alexandr Panchenko, Julia Denysova
  Oleksii Odnoiko

## Slide 8: ESTIMATE

## Slide 9: Back-end development plan
Dates | Sprint | Sprint tasks | TL
April 21-30 | Sprint 0 | Work setup | Julia Denysova
May 5-15 | Sprint 1 | Design Create/delete user feature | Alexander Panchenko
May 18-29 | Sprint 2 | Create/delete user feature update Log In/Out, Update/Delete/View word feature, External controllers | Alexander Panchenko
June 2-12 | Sprint 3 | Update/Delete/View word feature | Julia Denysova

## Slide 10: APPLICATION OVERVIEW

## Slide 11: Home page

## Slide 13: Sign up page

## Slide 15: Words page

## Slide 16: Add word page

## Slide 17: Edit word page

## Slide 18: Localization

## Slide 20: DEMO

## Slide 21: CLIENT FOR PERSONAL VOCABULARY
Project start: May 26
Release: June 18

## Slide 22: REQUIREMENTS
Adaptive Web Design
Data validation before sending to the server
Resources loader
Pagination with transition effect
Drop-down menu for phone
Data sort in main table
Search word

## Slide 23: SUPPORTED BROWSERS
Desktop
Tablet
OS/browsers | Mozilla Firefox | Google Chrome | IE | Safari
Windows 7 | latest version | latest version | 11+(non metro) | -
Windows 8.1 | latest version | latest version | 11+(non metro) | -
MacOS10.9 | - | - | - | latest version
Device | OS | Safari (Mobile)
Apple iPad 3 | iOS 8 | Yes

## Slide 24: TECHNICAL UTILITIES
HTML 5
CSS 3
Bootstrap 3
jQuery
Grunt
JSHint

## Slide 25: DEMO

## Slide 26
more information about Personal Vocabulary with JSP client
more information about HTML client